# Layaa OS & Layaa AI — Master To-Do List

Created: 2026-04-18 Last updated: 2026-04-18 (pivoted — backend work paused, focus shifted to admin/applications) Owners: Abhimanyu + Shubham

⏸ Current focus mode: ADMIN & APPLICATIONS ONLY. All Supabase/backend work is paused (see "ON HOLD" section below). Work the ACTIVE section below top-down. When you're ready to unpause the backend, flip the "ON HOLD" section back to ACTIVE.

## Status legend

- 🔴 Blocked — can't start yet

- 🔵 Not started

- 🟡 In progress

- 🟢 Done / activated

- ⚪ Deferred / skipped

## Where we are right now

- ✅ Source-of-truth repo set up at Layaa OS latest/Layaa-os/ (fully flat, all deps installed)

- ✅ All 6 backlog Blockers (A1-A6) resolved in code + DB by Lovable

- 🟢 Microsoft Azure for Startups $1K tier credit activated (2026-04-18)

- 🔴 Current Lovable-hosted Supabase project is unusable (Lovable holds ownership + out of Lovable credits + Supabase Cloud blocked in India under IT Act 69A since Feb 24, 2026)

- Backend unblock plan (currently PAUSED): Self-host Supabase on your own AWS Mumbai instance using AWS Activate credits. Zero code rewrites. See "ON HOLD" section.

- Current focus: Complete all admin + credit applications + GSTIN before unpausing backend work.

## ✅ ACTIVE NOW — Admin & applications only (no backend work)

### PHASE 0 — Prerequisites (do today, <1 hour)

Everything downstream needs these. Do them before anything else.

| # | Task | Status | Effort | Notes |
| --- | --- | --- | --- | --- |
| 0.1 | Create a folder on your Drive/laptop called Layaa AI — Admin Docs. Dump all business documents into it for easy upload during applications. | 🔵 | 5 min | One place for everything you'll need repeatedly. |
| 0.2 | Make sure you have PDFs of: DPIIT Recognition Certificate, Company Incorporation Certificate, Company PAN card. | 🔵 | 15 min | These three unlock 80% of applications. |
| 0.3 | Make sure both founders have @layaa.ai email accounts active. | 🔵 | — | Many programs reject personal emails. |
| 0.4 | Verify layaa.ai (or whichever domain) website is live and loads. | 🔵 | 5 min | Some programs auto-check this. |
| 0.5 | Both founders update LinkedIn profiles to list "Founder, Layaa AI Pvt Ltd" with current date. | 🔵 | 10 min | Cloudflare, Microsoft, Vercel all verify via LinkedIn. |
| 0.6 | Save your reusable 2-3 sentence pitch (from STARTUP_CREDITS_TRACKER.md) in a note app so you can paste it quickly into 10+ forms. | 🔵 | 5 min |  |

## ⏸ ON HOLD — Backend / Supabase work (resume when ready)

Paused by user decision on 2026-04-18. All work below touches the Supabase backend (self-hosting, migrations, edge functions, feature backlog). Nothing here can be done without first standing up a working backend. When you want to unpause, flip this section back to ACTIVE and start with Phase 1.

### Phase 1 — Get AWS credits approved (Day 1, then wait 24-72 hrs)

| # | Task | Status | Effort | Blocks |
| --- | --- | --- | --- | --- |
| 1.1 | Sign up for AWS at https://aws.amazon.com using @layaa.ai email. Add a credit card (credits pay before card). | 🔵 | 20 min | 1.2 |
| 1.2 | Apply for AWS Activate Portfolio via DPIIT: https://aws.amazon.com/activate/portfolio-signup/ — upload DPIIT cert, AWS account ID. | 🔵 | 15 min | 2.1 |
| 1.3 | Wait for approval email (24-72 hrs). Move to Phase 2 when credits appear in AWS Billing → Credits. | 🔴 | — |  |

### Phase 2 — Stand up self-hosted Supabase on AWS Mumbai (~1 week once credits active)

| # | Task | Status | Effort | Notes |
| --- | --- | --- | --- | --- |
| 2.1 | Point your DNS (where layaa.ai is registered) to create a subdomain api.layaa.ai. | 🔴 | 10 min | Needs hosting IP from 2.3. |
| 2.2 | In AWS console, set AWS region to Asia Pacific (Mumbai) — ap-south-1 before creating anything. | 🔴 | — | Critical for DPDP. |
| 2.3 | Provision an EC2 instance: t3.medium (2 vCPU, 4 GB RAM, Ubuntu 22.04), 30 GB gp3 storage, security group allowing 22/80/443. | 🔴 | 20 min | ~₹1,800/mo after credits expire. |
| 2.4 | SSH into instance. Install Docker + Docker Compose. | 🔴 | 15 min | Claude can write you the exact commands. |
| 2.5 | Clone Supabase self-hosting Docker Compose: git clone --depth 1 https://github.com/supabase/supabase && cd supabase/docker. Edit .env with secrets. | 🔴 | 30 min |  |
| 2.6 | docker compose up -d. Verify Supabase Studio accessible on port 3000 via SSH tunnel. | 🔴 | 20 min |  |
| 2.7 | Install nginx + certbot. Configure reverse proxy: api.layaa.ai → Supabase API (port 8000), studio.layaa.ai → Studio (port 3000). | 🔴 | 30 min |  |
| 2.8 | Enable HTTPS via Let's Encrypt for both subdomains. | 🔴 | 15 min |  |
| 2.9 | Install Supabase CLI locally on your laptop. supabase link to the self-hosted instance. | 🔴 | 15 min | Claude will write the exact commands. |
| 2.10 | From Layaa OS latest/Layaa-os/: supabase db push to apply all 22 migrations to the new instance. | 🔴 | 20 min |  |
| 2.11 | Run seed scripts from src/lib/seed.ts to populate 22 agents, 88 skills, 9 company docs → 198 shared memory rows. | 🔴 | 30 min |  |
| 2.12 | supabase functions deploy to push all 17 edge functions. | 🔴 | 20 min |  |
| 2.13 | Update Layaa-os/.env with new self-hosted values (VITE_SUPABASE_URL=https://api.layaa.ai, new publishable key, etc.) | 🔴 | 5 min |  |
| 2.14 | Create 2 auth users (abhimanyu@layaa.ai + shubham@layaa.ai) via Supabase Studio. | 🔴 | 5 min |  |
| 2.15 | bun run dev locally, smoke test: sign in, send a message to Kabir, verify it saves to DB, verify budget decrements. | 🔴 | 15 min |  |
| 2.16 | Set up daily DB backup: pg_dump → S3 (in ap-south-1) via cron on the EC2 instance. | 🔴 | 30 min |  |
| 2.17 | Set up CloudWatch or a free alternative (Uptime Kuma) for basic monitoring + alert if EC2/DB goes down. | 🔴 | 30 min |  |

Phase 2 verification checkpoint: bun run dev works against api.layaa.ai, you can send messages, tasks/approvals persist. Declare complete only when all 15 UI views render live data.

### Phase 3 — Resume Layaa OS feature backlog

Work the backlog doc's suggested order. Each batch below maps to that doc.

| # | Batch | Items | Effort |
| --- | --- | --- | --- |
| 3.1 | Batch 1 — Memory & Crons | B7 (vector embeddings) + B9 (Sage 5-min cron) + B10 (Kaiser crons: health/briefing/budget reset/backup/reminders) | ~1 week |
| 3.2 | Batch 2 — Messages UX overhaul | B21 (universal file attachments + previews) + B22 (tag auto-strip for @agent/#project/skill) | ~1 week |
| 3.3 | Batch 3 — Governance ops | B13 (approval auto-timeout + escalation) + B14 (Notion-style tasks) + B17 (profile-view switcher on shared tabs) | ~1 week |
| 3.4 | Batch 4 — Tech-team & delegation | B18 (Opus 4.7 + extended thinking for Ujjwal/Rohit) + B20 (structured delegation protocol) | ~3-4 days |
| 3.5 | Batch 5 — Conversation tools | B11 (branching UI) + B12 (regenerate) + C28 (edit/delete) + C29 (HTML/PDF export) | ~1 week |
| 3.6 | Batch 6 — Integrations enforcement | C24 (OAuth callback) + C25 (connector validators) + C26 (plugin enforcement) + C27 (/command autocomplete) | ~1 week |
| 3.7 | Batch 7 — Notifications & offline | B23 (push notifications via service worker + VAPID) + D38 (PWA) + D45 (mobile pass) | ~1 week |
| 3.8 | Batch 8 — Admin UIs | C31 (audit log) + C32 (failed-writes) + C33 (DB health) + C34 (notification prefs) | ~4-5 days |
| 3.9 | Batch 9 — Low-priority polish | D37 (GDPR/DPDP export/delete), D39 (credential redaction), D40 (company-docs UI), D41 (GPT 2.0 reset), D42-D49 (DM, search, i18n, light mode, etc.) | ongoing |

## ✅ ACTIVE NOW — PARALLEL TRACK (credits + compliance, no backend required)

All of this is doable regardless of the backend pause. Work these top-down.

### Compliance & incorporation

| # | Task | Status | Effort | Why |
| --- | --- | --- | --- | --- |
| P1 | Apply for GSTIN at https://www.gst.gov.in/ OR hire a CA for ₹1-2K to handle it. | 🔵 | 30 min self-serve | Unblocks Razorpay, Zoho, Netcore. Takes 7-15 days. |
| P2 | Once GSTIN issued, set up a Bank account integration for GST input credit tracking (note in Zoho Books later). | 🔴 | 30 min | Apply after GSTIN arrives. |

### Tier 1 startup credits (GSTIN not required)

Per STARTUP_CREDITS_TRACKER.md. Apply this week.

| # | Task | Status | Effort | URL |
| --- | --- | --- | --- | --- |
| P3 | Apply: Microsoft Founders Hub ($1K→$5K→$25K→$150K Azure) — $1K TIER ACTIVATED 2026-04-18. Next: climb to $5K by verifying founder LinkedIns + adding GitHub repo + completing technical readiness questionnaire in Hub dashboard. | 🟡 | 30 min (to climb tier) | https://foundershub.startups.microsoft.com/signup |
| P4 | Apply: NVIDIA Inception (free + $150K Nebius GPU + $10K inference) | 🔵 | 30 min | https://www.nvidia.com/en-us/startups/ |
| P5 | Apply: Cloudflare for Startups ($5K self-funded tier) | 🔵 | 30 min | https://www.cloudflare.com/forstartups/ |
| P6 | Apply: Google for Startups Cloud Start Tier ($2K) | 🔵 | 30 min | https://cloud.google.com/startup |
| P7 | Apply: Notion for Startups (3-month free Business + AI) | 🔵 | 15 min | https://www.notion.com/startups |
| P8 | Apply: Groq Partner Program (free LPU inference) | 🔵 | 20 min | https://groq.com/groq-partner-program |
| P9 | Apply: Fireworks AI Startup (OSS inference credits) | 🔵 | 20 min | https://fireworks.ai/startup-program |

### Tier 2 startup credits (requires GSTIN)

Apply after GSTIN is in hand.

| # | Task | Status | Effort | URL |
| --- | --- | --- | --- | --- |
| P10 | Apply: Razorpay Rize (free + ₹1Cr perk stack) | 🔴 | 20 min | https://razorpay.com/rize/ |
| P11 | Apply: Zoho for Startups (₹1.86L wallet — apply now, DELAY activation) | 🔴 | 30 min | https://www.zoho.com/startups/ |
| P12 | Apply: Netcore (12L emails + 12L SMS/year — apply now, DELAY activation) | 🔴 | 30 min | https://netcorecloud.com/startup-program/ |

### Cohort-based (apply when cohort opens)

| # | Task | Status | Effort | Notes |
| --- | --- | --- | --- | --- |
| P13 | Monitor Vercel AI Accelerator Cohort 4 announcement. When open, apply with a Layaa OS demo video. | 🔴 | 2 hrs (when open) | $15K direct Anthropic credits — only bootstrapped path to Claude credits. |

## ✅ ACTIVE NOW — While-you-wait productive work (no backend needed)

Slot these into gaps between application submissions.

| # | Task | Status | Effort | Depends on |
| --- | --- | --- | --- | --- |
| W2 | Write a 1-paragraph "Layaa OS product description with AI components" — reusable boilerplate for NVIDIA/Microsoft/Vercel/Cloudflare forms. Claude can draft this; you edit. | 🔵 | 30 min | — |
| W3 | Read through Layaa OS_backlog.docx once more end-to-end; flag anything you want to bump priority on vs. the default order in the Layaa OS_backlog.docx doc. | 🔵 | 30 min | — |
| W4 | Decide which Zoho products you actually want to use (Books yes/no; Mail yes/no; CRM yes/no). Frame this before activating the ₹1.86L wallet so clock starts cleanly. | 🔵 | 15 min | — |
| W6 | Draft founder LinkedIn update text ("Co-founder, Layaa AI — building India's first AI workforce OS…") — both founders post same day. Helps application reviewers verify you're real. | 🔵 | 15 min | — |
| W7 | Update Layaa AI — Admin Docs folder (from Phase 0) with a clean subfolder /Applications/ containing screenshots of each application confirmation page as you submit. Helps tracking + dispute resolution. | 🔵 | ongoing | P3-P13 |

### Paused "while you wait" items (require backend work):

- W1 — Demo video → deferred until backend is live and app is fully functional end-to-end

- W5 — Claude stockpiles backend code → deferred per the backend pause

## DEFERRED — don't start yet

- ⚪ Buy Lovable credits — only relevant if we abandon the self-host plan, which we're not.

- ⚪ DigitalOcean $1K, Freshworks $4K — skipped (redundant with AWS/Zoho).

- ⚪ CallerDesk / MyOperator / Exotel / Syrow — defer telephony + support credits until the use case is concrete.

- ⚪ Supabase for Startups, Anthropic direct, OpenAI direct, GitHub Startups, HubSpot — all VC-gated; skip until funded.

- ⚪ Full pivot to AWS self-host is the PLAN — but v4.0's "PocketBase + n8n" alternative is abandoned (the other Claude's plan we discussed on 2026-04-18).

## Quick reference — key docs in this project

| Doc | What it has |
| --- | --- |
| Layaa OS latest/Layaa-os/ | Source-of-truth repo (canonical working folder) |
| Layaa OS latest/LAYAA_MASTER_TODO.md | You are here |
| Layaa OS latest/STARTUP_CREDITS_TRACKER.md | Full details on credit applications + how-to-apply steps |
| Layaa OS latest/Layaa OS_done.docx | Current state of the app (Lovable-generated reference) |
| Layaa OS latest/Layaa OS_backlog.docx | Full backlog with severity + suggested build order |
| Layaa OS latest/Layaa-os/Layaa OS - Full Build Plan v4.0.txt | Original v4.0 build plan (PocketBase-based, now aspirational/historical) |
| Layaa OS latest/Layaa-os/Documentation.md | Architecture & capability reference |
| Layaa OS latest/Layaa-os/Post_Lovable_Roadmap.md | Post-blocker roadmap Lovable drafted |

## This week's recommended focus (Mon-Fri) — REVISED for backend pause

Admin & applications only; backend work paused.

- Day 1 (today): Phase 0 (gather docs) + Task P1 (start GSTIN) + Task P4 (NVIDIA Inception apply)

- Day 2: P3 (Microsoft Founders Hub — climb to $5K tier) + P5 (Cloudflare)

- Day 3: P6 (Google Cloud Start Tier) + P7 (Notion)

- Day 4: P8 (Groq) + P9 (Fireworks) + W2 (reusable product description)

- Day 5: W3 (re-read backlog) + W4 (Zoho product decisions) + W6 (LinkedIn updates)

Next week: Depending on GSTIN status → P10/P11/P12 (Razorpay/Zoho/Netcore) once GSTIN is issued. When ready to resume backend: unpause the "ON HOLD" section and start with Phase 1.

## Update log

- 2026-04-18 — Created master to-do list.

- 2026-04-18 — Pivoted: paused all backend/Supabase work (Phase 1-3 + demo video W1). Active focus now = admin + applications only.

- 2026-04-18 — 🟢 Microsoft Azure for Startups: $1K tier credit activated. Next step: climb to $5K tier via Hub dashboard (verify LinkedIns, add repo, complete tech readiness form).